Production Readiness Report

Web App + Auth Server + Marketing Server

Date: 2026-05-20

Repo: /Users/prakash/Documents/satsang/satsangapp

Branch: production (latest commit 8c4d425a)

Scope (confirmed): Next.js web app at repo root, auth-server, marketing-server

Out of scope: astrology backend, mobile, livekit agents, coin service, email service, whatsapp service

# Executive verdict

Do not go live in the current state. Six P0 findings block launch. The single most urgent one is that production secrets used by the three in-scope services are committed to git — rotate now, before fixing anything else.

Once the P0 list is cleared and the P1 list is fixed, the three services are in a defensible position to launch. Realistic estimate from this state to "I’d ship this": 2–4 working days of focused work, gated on rotation today.

# P0 — Blocking. Must fix before any production deployment.

## P0-1. Live secrets used by the in-scope services are committed to git

These tracked files contain credentials that the web app, auth-server, and/or marketing-server actually use:

| Tracked file | Why it’s in scope |
| --- | --- |
| ssl_11Dec/private.key | TLS private key for rraasi.com — the production domain. Whoever has it can impersonate the site. |
| .env.example (repo root) | Real LIVEKIT_API_KEY and LIVEKIT_API_SECRET. Used by the web app to mint room tokens. |
| frontend-env-final.yaml | LIVEKIT_API_KEY, LIVEKIT_API_SECRET, LIVEKIT_EGRESS_GCP_CREDENTIALS (base64 GCP creds). Web app deploy yaml. |
| frontend-env-b64.yaml | Same as above — deploy yaml with secrets. |

These are out of scope as services but their secrets may be shared accounts with the in-scope services, so treat as compromised until proven otherwise:

| Tracked file | What’s in it |
| --- | --- |
| astrology_backend/backend/production.env | OpenAI, Pinecone, Razorpay (live/test), MongoDB, Redis. Rotate any shared with the in-scope services. |
| astrology_backend/backend/src/serviceAccountKey.json | Firebase Admin SDK key for project rraasi. Frontend deploys to rraasi-8a619 (different project) — verify nothing links them. |
| astrology_backend/backend/env.example | Real OpenAI key, identical to production.env above. |

What you must do (only you can do these):

- Rotate today, before anything else: reissue rraasi.com TLS cert (the private key is exposed → cert is burned). Rotate LiveKit API key + secret and the GCP service account behind LIVEKIT_EGRESS_GCP_CREDENTIALS.

- Confirm Razorpay / OpenAI / Firebase keys in the astrology files aren’t shared with the in-scope services. If they are (very likely for Razorpay and OpenAI in one business), rotate those too.

- Check provider logs (LiveKit, OpenAI, Razorpay, Firebase auth) for unauthorized activity since the commits landed.

- Confirm whether this repo has ever been on a public remote. If yes, assume scraped.

What I will do once you say "rotated":

- Remove tracked secret files from the working tree.

- Replace .env.example with a redacted version.

- Add coverage to .gitignore so it can’t recur.

- Optional: rewrite git history with git filter-repo. Tell me yes/no.

## P0-2. The web app’s pnpm start will crash

package.json line 8: "start": "node server.js", but there’s no server.js at the repo root. With output: "standalone" (next.config.ts:4), Next generates server.js inside .next/standalone/. The Dockerfile copies it correctly, so Cloud Run is fine. But ecosystem.monolith.config.cjs runs npm start from the repo root and would fail immediately.

Fix: change root start to "next start -p 3000", or document clearly that the production entry is .next/standalone/server.js. Update PM2 config to match.

## P0-3. TypeScript and ESLint errors silenced in production builds

next.config.ts:5–14 has eslint.ignoreDuringBuilds: true and typescript.ignoreBuildErrors: true. Type errors that should fail the build become runtime crashes. Re-enable both and fix whatever fails.

## P0-4. OPENAI_API_KEY baked into the web app Docker image

Dockerfile lines 32 (ARG), 40 and 73 (ENV). The key ends up in a Docker image layer — anyone with pull access to gcr.io/$PROJECT_ID/satsang-frontend gets the key.

Fix: delete the ARG + both ENV lines. Inject OPENAI_API_KEY at runtime via Cloud Run --set-secrets (Secret Manager). Move all server-side secrets to Secret Manager — there’s no reason to pass them via --set-env-vars as cloudbuild.yaml does today.

## P0-5. Firestore rule logic is broken — anonymous writes allowed

firestore.rules:7: allow create: if request.auth != null || true;. The || true short-circuits the check — anyone, signed in or not, can create documents in customGuruIntents. The web app uses Firestore, so this is reachable from the public internet.

Fix: drop || true. If anonymous submit is intentional, use allow create: if true; with strict request.resource.data validation, size caps, and App Check.

## P0-6. Storage rule lets any logged-in user overwrite anyone’s track

storage.rules:11–16 has no ownership check on the music-tracks path. Any authenticated user can overwrite any other user’s file. Combined with the Firestore rule that lets all auth users read music_tracks, this is a trivial griefing/abuse vector.

Fix: store the owner uid in the path (music-tracks/{uid}/{trackId}/{file}) and require request.auth.uid == uid. Add a size cap of e.g. 50 MB.

## P0-7. Critical-severity npm vulnerabilities in production deps of all three services

npm audit --omit=dev results:

| Service | Total | Critical | High |
| --- | --- | --- | --- |
| Web app (root) | 27 | 3 | 9 |
| auth-server | 22 | 2 | 5 |
| marketing-server | 18 | 2 | 4 |

Notable:

- jspdf <=4.2.0 (web app): PDF Injection allowing arbitrary JavaScript execution in generated PDFs, plus multiple DoS and injection advisories. You generate PDFs for users — direct exploit surface.

- fast-xml-parser <=5.6.0 (web app): critical entity-encoding bypass, stack overflow.

- lodash-es <=4.17.23 (web app): code injection via _.template, prototype pollution.

- axios 1.0.0–1.15.1 (marketing-server): known CVEs in that range. Bump to >= 1.16.

- fast-uri (marketing-server): path-traversal via percent-encoded dot segments.

Fix: in each of the three folders, run pnpm update on the listed packages plus pnpm audit fix. Smoke-test build + boot afterwards.

# P1 — High. Fix before launch or accept measurable risk.

## P1-1. No security headers on the web app

next.config.ts only sets permissive CORS on /_next/*. Missing Content-Security-Policy, Strict-Transport-Security, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy. For a payment-handling site (Razorpay), this is below the minimum bar.

## P1-2. Marketing-server webhooks accept anything — no signature verification

webhooks.ts /heygen and /vobiz have no signature checks. twilio-bot.ts /twiml and twilio-whatsapp.ts /incoming do not call twilio.validateRequest against X-Twilio-Signature. Anyone on the internet can POST fake payloads to trigger lead creation, WhatsApp sends, etc.

## P1-3. No rate limiting and no helmet on either backend

Zero references to express-rate-limit or helmet in auth-server or marketing-server. /auth/check-phone, /auth/sessionLogin, /coins/*, /suno/* (paid), /fal/* (paid), /livekit/* (token mint), webhooks, and bulk-send endpoints all need protection. An attacker can hammer login/OTP or burn paid-API quota.

## P1-4. Marketing-server accepts 50 MB request bodies

marketing-server/src/index.ts:41–42 sets express.json({ limit: "50mb" }) and the urlencoded equivalent globally. Default is 100 KB. 50 MB is a memory DoS / cost amplifier.

## P1-5. CORS defaults to * in both backends

auth-server/src/index.ts:62 and marketing-server/src/index.ts:35 default CORS_ORIGIN to "*", with credentials: true. Fail-closed in production: throw on boot if NODE_ENV=production and CORS_ORIGIN is unset.

## P1-6. No global error handler middleware in either backend

No final error middleware. Unhandled async errors leak stack traces or crash the process. Add app.use((err, req, res, next) => ...), process.on(unhandledRejection), process.on(uncaughtException).

## P1-7. No observability

Nothing in the three in-scope services references Sentry/Datadog/NewRelic. You will hear about user-facing errors via support tickets.

## P1-8. Dockerfile uses --no-frozen-lockfile

Dockerfile:43. Non-deterministic builds. Switch to --frozen-lockfile.

## P1-9. CI does not exercise the deploy path

build-and-test.yaml runs lint + format + build only. No tests anywhere in source. Add a smoke job that boots the Docker image and curls health endpoints.

## P1-10. .dockerignore is duplicated and missing entries

Lines 11–24 list five paths three times. Missing: *.md, .env*, *ServiceAccount*.json, ssl_*/, dowloaded_mp3_suno/, *.mp4, logs/, .firebase/, frontend-env-*.yaml. ~50 MB of mp4s ship into the build context today.

## P1-11. PM2 monolith config invokes broken script

ecosystem.monolith.config.cjs runs npm start for the frontend app, which fails (P0-2). If you are 100% on Cloud Run, delete or fix the file.

## P1-12. No Cloud Run resource caps

cloudbuild.yaml has no --max-instances, --min-instances, --concurrency, --memory, --cpu, --timeout. No cost ceiling — a bot loop can run up a bill. Suggested: --max-instances=10, --memory=1Gi, --cpu=1, --concurrency=80, --timeout=60s.

## P1-13. :latest Docker tag, no rollback story

cloudbuild.yaml builds and pushes :latest. Tag with $SHORT_SHA so you can roll back without rebuilding.

## P1-14. Stale working tree

git status shows 20 untracked/modified files. Clean tree before any production deploy.

# P2 — Medium. Fix soon; not strictly launch-blocking.

- No structured logger. ~661 raw console statements across the in-scope backends. Replace with pino so Cloud Logging indexes them as JSON.

- cors.json (Cloud Storage) is origin: ["*"]. Fine for public assets; tighten if you serve sensitive uploads.

- Firestore rules cover only three collections. Default-deny is correct, but audit every collection the backend writes to.

- next.config.ts:89–92 logs internal URLs to build logs. Not secret, just noise.

- Mixed package managers at root (both pnpm-lock.yaml and package-lock.json present). Pick pnpm.

- tsconfig.tsbuildinfo (2.6 MB) committed. Add to .gitignore.

- Hardcoded Razorpay live key id in components/ui/upgrade-modal.tsx:118 and :185. key_id is public, but pull from env so test/live switch without code edit.

- Marketing-server health check is only at /podcast/health. Add a top-level /health for probes.

# P3 — Low / cleanup

- Ad-hoc test-*.js / test-*.ts scripts at repo root. Move to scripts/ or delete.

- output_aura*.mp4, output_simulation.mp4, Satsang_anandamayi_ma_*.mp4 (~50 MB) shouldn’t be in git. Git LFS or external storage.

- curl_error.json, page1.json, page2.json — debug dumps left behind.

- ~48 top-level Markdown handover docs. Move to docs/.

- .gitignore:258 ignores rraasi_mobile_react_native/ but it’s still tracked.

# Recommended go-live sequence

Strict ordering — don’t skip ahead.

- Today (you): rotate every credential listed in P0-1. Reissue the rraasi.com TLS cert. Tell me when done.

- Today (me, on your word): remove tracked secret files, regenerate redacted .env.example, tighten .gitignore. Optional: rewrite git history.

- Day 1 (me): P0-2 (server.js), P0-3 (TS/ESLint), P0-4 (Cloud Run secrets for OPENAI_API_KEY and others), P0-5 + P0-6 (rules), P0-7 (dependency updates in all three services + smoke build).

- Day 2 (me): P1-1 (security headers), P1-2 (webhook signatures), P1-3 (rate limit + helmet), P1-4 (body limit), P1-5 (CORS fail-closed), P1-6 (global error handlers).

- Day 3 (me + you): P1-7 (Sentry — needs your DSNs), P1-8 → P1-14 (lockfile, dockerignore, CI smoke, healthcheck, Cloud Run caps, immutable tags, clean tree).

- P2 / P3 ride along or follow.

Realistic estimate: 2–4 working days of focused work after rotation. Faster than the original because three services dropped out of scope.

# What I need from you to proceed

Reply with the ones you approve:

- "Rotated" — you have rotated everything in P0-1 (TLS cert, LiveKit, plus any shared keys with the astrology env). I then remove the tracked files and tighten .gitignore.

- "Scrub history" — yes/no. Rewriting git history (git filter-repo) erases the secrets from past commits but rewrites SHAs; anyone with a clone must re-clone.

- "Drive the fix list" — confirm I should execute the P0 → P1 sequence above, asking only for credentials, DNS, and Cloud Run access. I check in before anything destructive.

Until I hear back, I will not change a file.